# Multiplayer — Player-Hosted Persistent Worlds

My Medieval Life | Implementation-ready design baseline | 21 October 2026

DOCUMENT STATUS: Consolidates approved requirements with explicitly labeled proposed implementation stages. Proposed numbering for 21–23 is not yet an owner-approved register assignment.

# Governing constraints

Owner-approved directives and existing repository rules take precedence over proposed engineering detail. The world remains finite and autonomous. Every item, coin, event, death, relationship and political action needs legitimate provenance. A village may fail; the simulation may not cheat to save it. Preserve seeded determinism, save migrations, the existing development ledger, Interlocking Systems Manifest, and in-game Wiki. Expansion means active coding on an isolated branch; Build means final acceptance and packaging; Release means published three-platform artifacts.

# Authoritative references

docs/directives/2026-10-19_multiplayer_foundation.md

docs/DEVELOPMENT_LEDGER.md, MP-01, DGA-D3, CRT-03

wip/multiplayer branch, code status requires audit

# Current status and scope

An implementation track already exists: wip/multiplayer; ledger records MP-01 active, DGA-D3 partially implemented, and two-process networking tests. This is NOT proof multiplayer shipped in Build 15. Audit branch, commits, exported packages and actual two-device behavior before assigning a release.

Owner vision: Minecraft-style host/join, 2–4 players, no mandatory dedicated server. The host owns the canonical world. When host exits, world stops; when host reloads, it resumes.

# Host authority and simulation

Only the host advances NPCs, wildlife, economy, resource depletion, time, crime, family history, elections, inventories and save state. Clients send validated inputs/actions, not competing simulations.

Single-player remains supported and save compatible. Do not replicate the whole world every frame; use relevant deltas and bounded network updates.

# Joining and persistent identity

Menu: Single Player, Host With Friends, Join Nearby Game. Host selects world, max players, optional password and can inspect connected players.

LAN discovery preferred; manual IP advanced fallback. Provide clear errors for wrong password, incompatible version, host loss, and network failure.

Persistent character ID is world-bound, not temporary peer ID. Restore player inventory, equipment, skills, location and progress after disconnect/rejoin without duplication.

# Cross-platform progression

First: Windows/Linux host with Android and PC clients. Later: Android host with Android/PC clients. Verify real Android permissions, network discovery, touch controls, sleep and keyboard behavior.

Future: four-player LAN, shared inventory and interactions, Android hosting, optional Internet friend joining if feasible without required operating costs.

# Shared interaction integrity

Host validates simultaneous purchases, harvests, crafting, container access, player-to-player transfers, combat and property changes. No double-spending, duplicate items or client-authoritative inventory edits.

Player-to-player courtship must permit rejection; do not assume one player can force a relationship on another.

# Phases (audit then develop)

MP-A audit wip/multiplayer against released Build 15, record exact SHA and functioning features.

MP-B prove two real Godot processes host, discover, join, move and animate independently.

MP-C world-bound identities, save/load, disconnect/reconnect and security checks.

MP-D host-validated shared interactions, 2–4 players and Android client verification.

MP-E Android hosting and optional Internet joining, only after earlier gates.

# Acceptance

Two actual processes join the same world; both see movement and facing; guest disconnects/rejoins with same world-bound character.

Host exits and world stops; host resumes and history continues without duplicated items.

Two clients competing for one resource cannot both acquire it. Single-player behavior remains intact.

Distinguish automated process tests from physical PC/Android validation.

# Open questions

Exact existing Build 15 shipping status, public Internet NAT traversal strategy and Android hosting feasibility require verification; do not reimplement proven code.

# Handoff checklist

Reconcile this specification against current branch and owner decisions before coding.

Create or update existing development-register tasks, not a second backlog.

Record data schema and save migrations; protect inventory, currency and history conservation.

Use narrow tests for changed code and reuse relevant green CI.

Keep expansion work on remote GitHub staging/WIP branch; do not publish a build until the build stage.

Update in-game Wiki, developer documentation and Interlocking Systems Manifest.